6.2 Risk Management

1.

Risk Description:Data loss or corruption due to backup failure. Backup process may fail silently or during system maintenance.

Category: Backup

Likelihood:2 (Unlikely)

Impact :5 (Critical)

Risk Level:10 (Medium-High)

Mitigation Plan:Automate daily backups with verification checksums, test restoration quarterly, and maintain off-site data replication.

2.

Risk Description:Manual grading conflicts (multiple graders editing simultaneously)

Category:Collaboration

Likelihood:3 (Possible)

Impact :3 (Moderate)

Risk Level:9 (Medium)

Mitigation Plan:Strengthen locking mechanism (e.g., real-time lock indicator, timeout rules), and conflict resolution prompts

3.

Risk Description:Internationalization errors — incorrect encoding or translation issues (e.g., big5 misrendering).

Category:usability

Likelihood: 2 (Unlikely)

Impact : 3 (Moderate)

Risk Level:6 (Medium)

Mitigation Plan:Use standardized encoding (UTF-8), test multilingual UI, and validate input/output handling.

4.

Risk Description:User error due to complex UI (wrong submission, wrong file)

Category:Usability

Likelihood:4 (Likely)

Impact :3 (Moderate)

Risk Level:12 (High)

Mitigation Plan:Add confirmation steps, preview before submit, and clear validation/error messages.

5

Risk Description:Backup storage overflow or cost overrun — frequent backups consume excessive storage.

Category:Operational

Likelihood:3 (Possible)

Impact :3 (Moderate)

Risk Level: 9 (Medium)

Mitigation Plan:Implement retention policies (e.g., keep daily for 30 days), compress backups, and monitor storage usage.